SAP BDC Finance 360

Build steps

Generated from docs/03-build-steps.md  ·  part 03

The order in which this was built, and what each step has to produce before the next one can start. Scripts and file paths are in execution (04-execution.md); this document is the sequence and the reasoning.

──────────────────────────────────────────────────────────

## Step 0 — Confirm the L0 shares are readable

Nothing downstream can be built until the SAP BDC Standard Data Products are mounted and the running role can select from them.

The three shared databases the stack actually reads are:

| Shared database | Object used |
| --- | --- |
| SAP_BDC_DEMO_ENTRY_VIEW_JOURNAL_ENTRY | BDCCONNECT.OPERATIONALACCTGDOCITEM |
| SAP_BDC_DEMO_JOURNAL_ENTRY_HEADER | BDCCONNECT.JOURNALENTRY |
| SAP_BDC_DEMO_SUPPLIER_INVOICE | BDCCONNECT.SUPPLIERINVOICE |

sql/01_l0_sources.md documents the L0 layer. It is markdown, not SQL, because there is nothing to create — the objects belong to the provider. That file is the only "DDL" step in the stack that runs no DDL, and that is the point being made.

Do the sign check here, before building anything on top. Run a SUM over the amount column on OPERATIONALACCTGDOCITEM with no ABS and no DEBITCREDITCODE filter, then run it with both. If the two agree, the filter is not doing what you think it is.

──────────────────────────────────────────────────────────

## Step 1 — L1 curated views

sql/02_l1_curated_views.sql, run as ACCOUNTADMIN or a role holding the L0 grants.

Creates SAP_FINANCE_360.SAP_BDC_L1 and six views in it. Each view is a projection over one L0 object with a COMMENT on every column.

Deliberate constraints on this step:

Views, not tables. No CREATE TABLE AS, no CREATE MATERIALIZED VIEW. The layer must add no storage and no refresh obligation.

No filtering. L1 is 1:1. A row excluded here is invisible to every consumer, and the exclusion would be buried in a view definition nobody reads.

No renaming beyond case. Column names stay as SAP publishes them so that SAP documentation still applies.

Verification: six objects in the schema, all of TABLE_TYPE = 'VIEW'.

──────────────────────────────────────────────────────────

## Step 2 — L2 analytics objects

sql/03_l2_analytics_dynamic_tables.sql. Requires a warehouse named LOAD_WH, or edit the WAREHOUSE clause.

Build DT_JOURNAL_ENTRY_360 first. It is the wide join — line items to header to the cost centre, profit centre and GL account masters — and the five aggregates depend on it. This is also the object where the signed-amount handling is written once: ABS on the amount with a DEBITCREDITCODE filter.

Then the aggregates:

| Order | Object | Built from |
| --- | --- | --- |
| 1 | DT_JOURNAL_ENTRY_360 | L1 line items + header + 3 masters |
| 2 | DT_GL_BALANCE | DT_JOURNAL_ENTRY_360 |
| 3 | DT_PNL_SUMMARY | DT_JOURNAL_ENTRY_360 |
| 4 | DT_EXPENSE_BY_COSTCENTER | DT_JOURNAL_ENTRY_360 |
| 5 | DT_REVENUE_BY_PROFITCENTER | DT_JOURNAL_ENTRY_360 |
| 6 | DT_AP_AGING | L1 SUPPLIERINVOICE |
| 7 | DT_AR_AGING | generated — see below |

All six dynamic tables are declared TARGET_LAG = 'DOWNSTREAM' with REFRESH_MODE = AUTO and INITIALIZE = ON_CREATE, so they populate as they are created and thereafter refresh according to what reads them.

DT_AR_AGING is the exception. The SAP BDC Standard Data Products in scope publish no receivables object, so there is nothing to build a dynamic table on. It is created as a plain table from generated data, which is why it carries the DT_ prefix while not being a dynamic table. Say this out loud when handing the stack over; the prefix will otherwise mislead.

Verification after this step: 7 objects, 20,011 rows, and SHOW DYNAMIC TABLES returning exactly 6.

──────────────────────────────────────────────────────────

## Step 3 — Reconcile L2 against L0

Do not proceed to the semantic layer until the numbers tie. This is the step that catches a sign error, and a sign error in L2 is invisible until someone compares a total to SAP.

The check that matters: total revenue computed from L0 with ABS plus a DEBITCREDITCODE filter, against SUM(REVENUE) from DT_PNL_SUMMARY.

| Side | Value |
| --- | --- |
| L0 OPERATIONALACCTGDOCITEM, ABS + DEBITCREDITCODE filter | $2,250,872,386 |
| L2 DT_PNL_SUMMARY, SUM(REVENUE) | $2,250,872,386 |
| Difference | 0 |

An exact match to the dollar. That is the evidence that the L1→L2 chain neither drops nor double-counts rows and that the sign handling is right.

If this does not tie, the fault is almost always in the DEBITCREDITCODE predicate rather than in the join.

──────────────────────────────────────────────────────────

## Step 4 — Semantic views

sql/04_semantic_view.sql. Produces two semantic views over L2:

SAP_FINANCE_360.ANALYTICS.SAP_FINANCE_360 — 4 logical tables (AR, EXPENSE, JOURNAL, REVENUE), 45 metrics, 0 relationships.

SAP_FINANCE_360.SEMANTIC.SAP_FINANCE_360_ANALYTICS — 5 logical tables (AP_AGING, EXPENSE_BY_COSTCENTER, JOURNAL_ENTRY, PNL_SUMMARY, REVENUE_BY_PROFITCENTER), 12 relationships, 0 metrics.

Building two rather than one was not planned as a design; it is where the work landed, and the split is awkward — metrics in one, relationships in the other, DT_GL_BALANCE in neither. If you are reproducing this, consider consolidating. See findings (05-findings.md#two-semantic-views-and-neither-is-complete).

──────────────────────────────────────────────────────────

## Step 5 — The Cortex Analyst stage model

Upload finance_360.semantic.yaml to @SAP_FINANCE_360.SEMANTIC.SEMANTIC_MODELS/.

This is a separate artefact from step 4, not a serialisation of it. It declares the model sap_finance_360 over 4 base tables with 24 dimensions and 9 measures.

| Base table | In Analyst model |
| --- | --- |
| ANALYTICS.DT_JOURNAL_ENTRY_360 | yes |
| ANALYTICS.DT_EXPENSE_BY_COSTCENTER | yes |
| ANALYTICS.DT_REVENUE_BY_PROFITCENTER | yes |
| ANALYTICS.DT_AR_AGING | yes |
| ANALYTICS.DT_AP_AGING | no |
| ANALYTICS.DT_GL_BALANCE | no |
| ANALYTICS.DT_PNL_SUMMARY | no |

Verified queries: 0. This step is therefore incomplete as shipped. Verified queries are the mechanism by which Cortex Analyst learns the question shapes a model is meant to serve; with none, every question is answered from the schema alone. Adding them is the highest-value remaining work on this stack — see the analyst and agent layer (07-analyst-and-agent.md#the-verified-query-gap).

──────────────────────────────────────────────────────────

## Step 6 — The Cortex Agent

sql/05_cortex_agent.sql creates SAP_FINANCE_360_AGENT, reachable from Snowflake Intelligence.

The agent is a separate consumer from the app. Confirming the agent answers correctly does not confirm the app's /api/analyst route will, because that route goes to the stage model. (The route has no in-app page since the nav change.)

──────────────────────────────────────────────────────────

## Step 7 — The application

scripts/build_and_push.sh — build the client and server images and push to the image repository.

scripts/migrate_data.py — stage what the app needs.

scripts/deploy_native_app.py — create the application package and the application from app/manifest.yml, app/setup.sql, app/service_spec.yml.

scripts/create_org_listing.py — publish the org listing for multi-region distribution.

All SQL belongs in the server's api.ts. Keeping it there is what makes the data-source census in architecture (02-architecture.md#the-app-reads-two-layers) possible — a FROM-clause grep over one file is a complete inventory. Put one query in the client and that stops being true.

Build the nine pages in the order they appear in the sidebar: Ask Cortex first, then Executive Dashboard (the page the app opens on), then the data pages.

──────────────────────────────────────────────────────────

## Step 8 — Capture and document

tools/capture_shots.py drives the deployed app and writes one PNG per page to /tmp/finance_shots/ with a manifest.json recording, per page, the selector the capture settled on.

Nine pages, nine screenshots:

| File | Page | Settled on |
| --- | --- | --- |
| 00_ask-cortex.png | Ask Cortex | [class*=card] |
| 01_overview.png | Executive Dashboard | canvas |
| 02_general-ledger.png | General Ledger | canvas |
| 03_cost-centers.png | Cost Centers | canvas |
| 04_profit-centers.png | Profit Centers | canvas |
| 05_accounts-payable.png | Accounts Payable | canvas |
| 06_accounts-receivable.png | Accounts Receivable | canvas |
| 07_period-analysis.png | Period Analysis | canvas |
| 08_lineage.png | BDC Sources & Lineage | [class*=card] |

Filenames are <index>_<sidebar id>.png. The capture clicks every page, including the first, because the app opens on Executive Dashboard (item 2), not on item 1. The settle selectors for Ask Cortex and BDC Sources & Lineage are expected rather than re-verified since the nav change — check manifest.json. Pages with no chart are card layouts. A capture script waiting for a canvas on those pages waits forever, so the settle selector is per-page rather than global.

tools/finance_facts.py extracts the verified figures used throughout this handbook, each with its provenance query recorded alongside it. Documentation is written from that extract rather than from memory, so a number in this handbook can always be traced to the statement that produced it.

──────────────────────────────────────────────────────────

## Step 9 — Word deliverables

tools/build_docs_docx.py renders each markdown document in docs/ as a branded .docx and also emits a combined handbook with a contents page, into docs/docx/. Nine files: eight parts plus the handbook.

Run it after any documentation edit; the Word files are generated artefacts and are never edited directly.